PERSONAL WEBSITE SPECIFICATION  /  02

# Technical Implementation Specification

Astro static generation, Markdown/MDX writing, and GitHub Pages deployment

Use a static build with no application backend: content lives in Git, Astro produces deployable files, and GitHub Actions publishes them to GitHub Pages.

Status: Implementation-ready, with explicit placeholders

Version: 1.0

Prepared: 2 September 2026

Companion: Document 01 — Vendor-Independent UI & UX Specification

Replace bracketed fields with verified personal information before launch.

# 0. Architecture decision record

Selected architecture  Astro with static output, strict TypeScript, Markdown/MDX content collections, hand-authored CSS, minimal client JavaScript, GitHub Actions, and GitHub Pages. No database, runtime server, authentication, or CMS is required.

| Concern | Decision | Reason |
| --- | --- | --- |
| Hosting | GitHub Pages | Fits a public professional site; serves static HTML/CSS/JS from a repository. [1] |
| Site generator | Astro, static output | Keeps portfolio pages simple while making a Markdown blog maintainable. |
| Content | Typed build-time collections | Validates shared fields for projects and posts before deployment. [7] |
| Styling | Plain CSS with tokens | Small dependency surface; direct control over accessibility and performance. |
| Deployment | GitHub Actions | Required for the selected non-Jekyll build; official Astro action is supported. [3][6] |
| Contact | mailto: link | No backend or personal-data processor in MVP. |
| Analytics | None by default | Protects privacy and avoids third-party performance cost. |
| Search | None at launch | Add a static search index only after roughly 30 posts. |

## 0.1 Assumptions

- The site owner has a GitHub account and can administer repository Pages settings.

- The recommended repository is [GITHUB_USERNAME].github.io, producing a root URL without a repository subpath.

- All published information is intentionally public. GitHub warns that Pages sites are public even when a supported paid plan permits a private source repository. [2]

- A custom domain is optional and can be added after the github.io deployment passes acceptance.

## 0.2 Non-functional targets

| Area | Target |
| --- | --- |
| Availability | Static deployment; no runtime dependency on an API, feed, database, or build server. |
| Performance | Home transfer ≤500 KB excluding resume; initial JS ≤35 KB gzip; CSS ≤30 KB gzip. |
| Core Web Vitals | LCP ≤2.5 s, INP ≤200 ms, CLS ≤0.1 at the 75th percentile. [11] |
| Accessibility | WCAG 2.2 AA; keyboard-complete; 320 px reflow; 200% text zoom. [10] |
| Compatibility | Latest two stable releases of Chrome, Firefox, Safari, and Edge; current iOS/Android browsers. |
| Build | Clean checkout → npm ci → npm run check → npm run build succeeds in under 10 minutes. |

# 1. System context

## 1.1 Build and delivery flow

- The owner writes TypeScript, Astro components, CSS, Markdown/MDX posts, and project case studies in the repository.

- A pull request runs type/content validation and a production build.

- A merge or push to main triggers the deployment workflow.

- The official Astro action installs dependencies, builds the static site, and uploads the Pages artifact. [6]

- GitHub Pages publishes the artifact through the github-pages environment. The visitor receives only static files.

## 1.2 Runtime capability matrix

| Feature | Backend needed? | MVP implementation |
| --- | --- | --- |
| Portfolio pages | No | Pre-rendered HTML |
| Blog | No | Markdown/MDX compiled at build time |
| Theme | No | CSS plus localStorage preference |
| RSS and sitemap | No | Generated at build time |
| Contact | No | mailto: URL |
| Search | No | Deferred static index |
| Comments | External service | Out of scope; link to GitHub Discussions only if needed |
| User accounts/private dashboard | Yes | Out of scope; GitHub Pages cannot run server-side application code. [2] |

## 1.3 GitHub Pages operating limits

Design far below the published limits: recommended 1 GB source repository, 1 GB published site, 10-minute deployment timeout, soft 100 GB/month bandwidth, and a soft 10 builds/hour limit for the built-in Pages flow (the latter does not apply to custom Actions builds). [4]

The portfolio must not collect passwords, payment data, or other sensitive transactions. GitHub Pages is not intended as free hosting for SaaS or an e-commerce application. [4]

# 2. Stack and version policy

| Option | Strength | Cost | Decision |
| --- | --- | --- | --- |
| Plain HTML/CSS/JS | Smallest runtime and easiest hosting | Manual templates and article indexing become repetitive | Good fallback; not selected because Writing is a core feature |
| Jekyll | Native historical GitHub Pages path | Ruby toolchain and less ergonomic typed content | Viable, not selected |
| Astro | Static by default, component reuse, typed content, Markdown/MDX | Node build and dependency maintenance | Selected |
| Next.js/React SPA | Large ecosystem | Unnecessary client/runtime complexity for a static portfolio | Rejected for MVP |

## 2.1 Version policy

- Initialize with the latest stable Astro release available on the implementation date; this specification reflects current Astro documentation accessed 2 September 2026.

- Use Node.js 24 for local development and CI unless the current Astro support matrix requires a newer LTS. Record it in .nvmrc and package.json engines.

- Commit package-lock.json. The official Astro Pages action detects the package manager from the lockfile. [6]

- Pin GitHub Actions to reviewed major versions in the workflow; use immutable commit SHAs if organizational policy requires supply-chain hardening.

- Enable Dependabot monthly for npm and github-actions; review and merge only after CI and visual regression checks pass.

# 3. Repository contract

Required repository shape

[GITHUB_USERNAME].github.io/
├── .github/
│   ├── dependabot.yml
│   └── workflows/
│       ├── ci.yml
│       └── deploy.yml
├── public/
│   ├── favicon.svg
│   ├── og-default.png
│   ├── resume.pdf
│   └── robots.txt
├── src/
│   ├── components/
│   │   ├── BaseHead.astro
│   │   ├── SiteHeader.astro
│   │   ├── SiteFooter.astro
│   │   ├── ProjectCard.astro
│   │   ├── WritingCard.astro
│   │   └── ThemeToggle.astro
│   ├── content/
│   │   ├── projects/*.mdx
│   │   └── writing/*.mdx
│   ├── layouts/
│   │   ├── BaseLayout.astro
│   │   ├── ProjectLayout.astro
│   │   └── ArticleLayout.astro
│   ├── pages/
│   │   ├── index.astro
│   │   ├── 404.astro
│   │   ├── projects/index.astro
│   │   ├── projects/[...id].astro
│   │   ├── writing/index.astro
│   │   ├── writing/[...id].astro
│   │   └── rss.xml.js
│   ├── styles/
│   │   ├── tokens.css
│   │   ├── global.css
│   │   ├── components.css
│   │   └── prose.css
│   ├── config/site.ts
│   └── content.config.ts
├── astro.config.mjs
├── package.json
├── package-lock.json
├── tsconfig.json
└── README.md

## 3.1 Naming and routing rules

- Use lowercase, kebab-case filenames and slugs. Once public, treat a post or project slug as permanent.

- Use directory-style URLs with trailing slashes: /writing/model-evaluation/.

- Never encode dates in post URLs; dates can change and do not describe the content.

- Place passthrough static files in public/. Place authored, validated content in src/content/.

- Never commit dist/, node_modules/, secrets, notebooks containing credentials, large model weights, or raw datasets.

# 4. Bootstrap and configuration

## 4.1 One-time setup

Local initialization

npm create astro@latest [GITHUB_USERNAME].github.io -- \
  --template minimal --typescript strict --install --git
cd [GITHUB_USERNAME].github.io
npx astro add mdx sitemap
npm install @astrojs/rss
npm install --save-dev @astrojs/check typescript
npm run dev

Replace every bracketed value before running commands. The initial repository must be named exactly [GITHUB_USERNAME].github.io for a root user site. GitHub documents that user/organization sites use this naming pattern. [1][2]

## 4.2 Root user-site configuration

Recommended configuration before a custom domain

// astro.config.mjs
import { defineConfig } from 'astro/config';
import mdx from '@astrojs/mdx';
import sitemap from '@astrojs/sitemap';

export default defineConfig({
  output: 'static',
  site: 'https://[GITHUB_USERNAME].github.io',
  trailingSlash: 'always',
  integrations: [mdx(), sitemap()],
});

## 4.3 Project-site variant

If the repository is named portfolio instead, the public URL is https://[GITHUB_USERNAME].github.io/portfolio/. Add base: '/portfolio' and generate internal URLs from Astro's base/site utilities; do not scatter hard-coded root-relative links. Astro documents that base is usually required for project sites and may be omitted for the special username.github.io repository. [6]

Only for a project-site repository

export default defineConfig({
  output: 'static',
  site: 'https://[GITHUB_USERNAME].github.io',
  base: '/portfolio',
  trailingSlash: 'always',
  integrations: [mdx(), sitemap()],
});

# 5. Central site data

Keep identity and high-churn links in one typed module. Components must import this object rather than duplicate strings.

Single source of truth

// src/config/site.ts
export const site = {
  name: '[YOUR NAME]',
  role: 'Software Engineer — Machine Learning & AI',
  description:
    'I build reliable [SPECIALTY] systems from [PROBLEM] to [OUTCOME].',
  url: 'https://[GITHUB_USERNAME].github.io',
  email: '[EMAIL]',
  location: '[LOCATION OR REMOTE]',
  availability: null as string | null,
  links: {
    github: 'https://github.com/[GITHUB_USERNAME]',
    linkedin: 'https://www.linkedin.com/in/[HANDLE]/',
    resume: '/resume.pdf',
    scholar: null as string | null,
  },
  writing: {
    mode: 'internal' as 'internal' | 'external',
    externalUrl: null as string | null,
  },
} as const;

## 5.1 External blog mode

- If mode is external, the header and View all writing link use externalUrl and display an external-link indicator.

- Featured external posts live in a committed data file with title, summary, date, tags, and URL. Do not fetch a feed in the browser.

- An optional build-time RSS import may be added later only with a committed fallback so a third-party outage cannot break deployment.

- If the same article is published internally and elsewhere, set canonicalUrl to the original authoritative URL.

# 6. Content model

Astro's build-time content collections support local Markdown/MDX files, schemas, querying, and static route generation. Use a required glob loader and schema so malformed content fails the build rather than reaching production. [7]

Validated project and writing collections

// src/content.config.ts
import { defineCollection } from 'astro:content';
import { glob } from 'astro/loaders';
import { z } from 'astro/zod';

const projects = defineCollection({
  loader: glob({ base: './src/content/projects', pattern: '**/*.{md,mdx}' }),
  schema: z.object({
    title: z.string().min(3),
    summary: z.string().min(40).max(240),
    type: z.enum(['production', 'research', 'open-source', 'experiment']),
    role: z.string().min(3),
    impact: z.string().min(10).max(180),
    startDate: z.coerce.date(),
    endDate: z.coerce.date().optional(),
    stack: z.array(z.string()).min(1).max(6),
    featured: z.boolean().default(false),
    order: z.number().int().default(999),
    draft: z.boolean().default(false),
    links: z.object({
      source: z.string().url().optional(),
      demo: z.string().url().optional(),
      paper: z.string().url().optional(),
    }).default({}),
  }),
});

const writing = defineCollection({
  loader: glob({ base: './src/content/writing', pattern: '**/*.{md,mdx}' }),
  schema: z.object({
    title: z.string().min(5),
    description: z.string().min(50).max(220),
    published: z.coerce.date(),
    updated: z.coerce.date().optional(),
    tags: z.array(z.string()).min(1).max(5),
    featured: z.boolean().default(false),
    draft: z.boolean().default(false),
    canonicalUrl: z.string().url().optional(),
    ogImage: z.string().optional(),
  }),
});

export const collections = { projects, writing };

## 6.1 Content invariants

- Production builds exclude draft: true. Preview mode may show drafts only locally.

- Home renders exactly three featured, non-draft projects sorted by order, then startDate.

- Writing navigation renders only when at least two non-draft posts exist, unless external mode is active with at least two curated entries.

- Writing index sorts by published descending. Display updated only when it is later than published and represents a material revision.

- Every external project link is optional; the case-study route must still exist unless the project is intentionally link-only.

## 6.2 Post frontmatter template

src/content/writing/[slug].mdx

---
title: 'Evaluating [SYSTEM] under [CONSTRAINT]'
description: '[One concrete sentence explaining the question and result.]'
published: 2026-09-02
updated: 2026-09-02
tags: ['evaluation', 'llm-systems']
featured: true
draft: false
ogImage: '/images/writing/[slug]-og.png'
---

## Problem and constraints
## Baseline and method
## Results
## Failure analysis
## Limitations and next steps
## Reproduction and references

# 7. Page and component contracts

| Artifact | Server/build behavior | Client behavior |
| --- | --- | --- |
| BaseLayout | Emits language, canonical URL, metadata, JSON-LD, header, main, footer. | None. |
| Home | Queries featured projects and posts; validates required counts. | Theme only. |
| Projects index | Queries non-drafts; sorts deterministically. | No filter until >9 projects. |
| Project route | getStaticPaths from collection; renders MD/MDX body. | Code copy buttons optional. |
| Writing index | Queries non-drafts, featured then chronological. | No search at launch. |
| Article route | getStaticPaths; canonical/BlogPosting metadata; RSS inclusion. | Copy code; optional heading anchors. |
| ThemeToggle | Renders accessible button and no-script-safe themes. | Reads/stores theme only. |
| 404 | Builds static 404.html. | No redirect loop. |

## 7.1 Static route generation

Generate one static article per collection entry

// src/pages/writing/[...id].astro (essential shape)
---
import { getCollection, render } from 'astro:content';
import ArticleLayout from '../../layouts/ArticleLayout.astro';

export async function getStaticPaths() {
  const posts = await getCollection('writing', ({ data }) => !data.draft);
  return posts.map((post) => ({ params: { id: post.id }, props: { post } }));
}

const { post } = Astro.props;
const { Content } = await render(post);
---
<ArticleLayout {...post.data} id={post.id}>
  <Content />
</ArticleLayout>

## 7.2 Styling layers

- tokens.css: color, type, spacing, width, radius, duration, and z-index custom properties for both themes.

- global.css: reset, base elements, landmarks, focus, container, and utility classes.

- components.css: header, buttons, project/experience/writing cards, tags, footer, theme control.

- prose.css: article typography, code, figures, tables, blockquotes, footnotes, and heading anchors.

- Components may have scoped styles only when a rule is genuinely local; do not duplicate tokens inside components.

## 7.3 Client-JavaScript budget

Required JavaScript is limited to initial theme selection and the theme button. Render navigation, cards, lists, and article content as HTML. Any later command palette must be lazy-loaded and remain below the global 35 KB gzip budget.

## 7.4 Theme initialization

- Place a tiny inline script in head before stylesheet-dependent paint: read a valid stored theme; otherwise use prefers-color-scheme; set data-theme on html.

- Wrap storage access in try/catch so privacy modes do not break rendering.

- The button writes only 'light' or 'dark'. Provide an explicit reset-to-system action only if a three-state control remains understandable.

- The no-JavaScript experience follows the OS color scheme and exposes all content.

# 8. Metadata, discovery, and feeds

## 8.1 Required head metadata

| Page type | Title formula | Description source | Structured data |
| --- | --- | --- | --- |
| Home | [YOUR NAME] — ML/AI Software Engineer | Central site description | Person + WebSite |
| Projects | Projects — [YOUR NAME] | Curated work overview | CollectionPage |
| Project | [PROJECT] — [YOUR NAME] | Project summary | CreativeWork or SoftwareSourceCode when accurate |
| Writing | Writing — [YOUR NAME] | Topics and editorial promise | Blog |
| Article | [ARTICLE] — [YOUR NAME] | Post description | BlogPosting |

- Every indexable page gets a unique title, meta description, absolute canonical URL, Open Graph title/description/type/URL/image, and social-card metadata.

- Home Person JSON-LD uses name, url, jobTitle, sameAs, knowsAbout, and image only when accurate.

- Article BlogPosting JSON-LD uses headline, description, datePublished, dateModified, author Person, mainEntityOfPage, image, and canonical URL. Google's current guidance recognizes BlogPosting and recommends author/date/headline/image properties. [12]

- Default social image: 1200 × 630 PNG or WebP under 300 KB. Every image has explicit dimensions.

## 8.2 Sitemap, robots, and RSS

- @astrojs/sitemap generates sitemap-index.xml or sitemap.xml from the configured site URL. Exclude drafts and noncanonical duplicates. [9]

- robots.txt allows normal crawling and references the absolute sitemap URL. Do not use robots.txt to protect secrets.

- @astrojs/rss emits /rss.xml from non-draft internal posts, with title, description, publication date, link, and rendered or summary content. [8]

- Expose RSS in the footer and with a link rel='alternate' element in head.

## 8.3 URL and redirect policy

GitHub Pages has no general server-side redirect configuration. Preserve published slugs. For an unavoidable move, keep an HTML redirect page at the old route with a canonical link and visible destination, then retain it indefinitely.

# 9. GitHub Actions

## 9.1 Deployment workflow

Current official Astro/GitHub Pages pattern as of 2 September 2026; re-check action majors before first implementation. [6]

# .github/workflows/deploy.yml
name: Deploy to GitHub Pages

on:
  push:
    branches: [main]
  workflow_dispatch:

permissions:
  contents: read
  pages: write
  id-token: write

concurrency:
  group: pages
  cancel-in-progress: false

jobs:
  build:
    runs-on: ubuntu-latest
    steps:
      - name: Checkout
        uses: actions/checkout@v7
      - name: Install, build, and upload
        uses: withastro/action@v6
        with:
          node-version: 24

  deploy:
    needs: build
    runs-on: ubuntu-latest
    environment:
      name: github-pages
      url: ${{ steps.deployment.outputs.page_url }}
    steps:
      - name: Deploy
        id: deployment
        uses: actions/deploy-pages@v5

In Repository Settings → Pages → Build and deployment, select GitHub Actions as Source. GitHub's documented custom workflow flow checks out source, builds static files, uploads a Pages artifact, and deploys it through actions/deploy-pages. [3]

## 9.2 Pull-request validation

Minimum PR gate

# .github/workflows/ci.yml
name: Validate site

on:
  pull_request:
  workflow_dispatch:

permissions:
  contents: read

jobs:
  validate:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v7
      - uses: actions/setup-node@v7
        with:
          node-version: 24
          cache: npm
      - run: npm ci
      - run: npm run check
      - run: npm run build

## 9.3 Branch protection

- Require pull requests for main after the initial scaffold is stable.

- Require the validation workflow; disallow force-pushes and branch deletion.

- Allow only main to deploy to the github-pages environment; GitHub recommends a deployment protection rule for this environment. [3]

- Use manual workflow_dispatch for an intentional redeploy; do not create empty commits merely to trigger Pages.

# 10. Testing and quality gates

| Gate | Tool/category | Pass condition |
| --- | --- | --- |
| Type/content | astro check + collection schemas | No errors; every non-draft entry validates. |
| Build | astro build | dist contains index.html, 404.html, routes, RSS, sitemap, and assets. |
| Links | Static link checker against dist | No broken internal links; allowlist intentional mailto/external exceptions. |
| HTML | Standards validator | No duplicate IDs, invalid nesting, or missing language/title. |
| Accessibility | Automated axe plus keyboard/manual review | Zero serious/critical automated issues; all UI tasks keyboard-complete. |
| Performance | Lighthouse mobile on Home, project, article | Performance ≥95; Accessibility 100; SEO 100; Best Practices ≥95. |
| Responsive | Manual/browser screenshots | Pass at 320, 390, 768, 1024, 1440 px and 200% text zoom. |
| Themes | Light, dark, system, no-JS | No flash, unreadable token, missing image treatment, or hidden control. |

## 10.1 Critical manual journeys

- Open Home cold on mobile; identify role and reach Resume in one action.

- Open a featured project; reach source/demo; return to Work without browser-history dependence.

- Open Writing; open an article; navigate headings/code/links by keyboard; reach related project.

- Toggle theme, reload, and verify persistence; clear preference and verify system theme.

- Request an unknown URL and recover through the 404 page.

- Disable JavaScript and confirm identity, navigation, projects, experience, writing, contact, and theme-readable content remain available.

## 10.2 Performance implementation rules

- Prefer HTML and CSS. Hydrate no component unless it has real client state.

- Use responsive, compressed images with explicit width/height; lazy-load below-the-fold images and never lazy-load the LCP image.

- Use system fonts at launch. If self-hosting later, subset, preload only the required face, and use font-display: swap.

- Reserve media space with aspect-ratio; avoid dynamically inserted content above existing content.

- Do not embed live notebooks, social feeds, analytics dashboards, or model demos on Home. Link to them.

# 11. Accessibility implementation

WCAG 2.2 AA is the release target. The W3C quick reference supplies the normative criteria and techniques used by the companion UI/UX document. [10]

- Place <a class='skip-link' href='#main'>Skip to content</a> first in body; main has id='main'.

- Use native a and button elements. Never emulate them with div, span, or click-only handlers.

- Use aria-current='page' for page navigation and aria-pressed for toggle/filter state only when semantically correct.

- Set :focus-visible to a 3 px accent outline with 2 px offset; use scroll-padding-top when any sticky header exists.

- At 320 px, page content does not require horizontal scrolling; code/table overflow is contained and labeled.

- The HTML lang attribute is set; link names describe their destinations; external indicators have screen-reader context.

- Respect prefers-reduced-motion in CSS and any optional JavaScript animation path.

- Test with keyboard, VoiceOver on Safari, and NVDA or another Windows screen reader for final launch.

# 12. Security, privacy, and intellectual property

## 12.1 Secrets and personal data

- Assume the entire repository and deployed artifact are public. Never commit API keys, tokens, private email aliases, unreleased work, or source datasets.

- Do not put secrets in Astro PUBLIC_ environment variables; anything sent to the browser is public.

- Use a dedicated public contact address or alias if spam exposure is a concern.

- No cookies, tracking pixels, analytics, form processor, or embedded feed in MVP; therefore no consent surface is needed solely for the site.

## 12.2 Dependencies and content

- Use the smallest dependency set; review lockfile changes; run npm audit as information, then assess exploitability rather than blindly applying breaking fixes.

- Only render trusted repository-authored Markdown/MDX. Do not accept visitor-supplied HTML or execute notebook output at runtime.

- Give code and writing separate explicit licenses. A reasonable default is MIT for original site code and all-rights-reserved or CC BY 4.0 for original writing, depending on the owner's intent.

- Do not copy the reference site's HTML, CSS, JavaScript, illustrations, or copy unless its license or explicit permission permits it. GitHub notes that default copyright applies when no license is provided. [13]

## 12.3 External links

- Do not force target='_blank'. If a new tab is intentionally used, add rel='noopener noreferrer'.

- Add rel='me' to identity profile links where appropriate.

- Review every external URL at launch and quarterly; remove trackers from copied URLs.

# 13. Custom domain and HTTPS

## 13.1 Recommended sequence

- Deploy and validate https://[GITHUB_USERNAME].github.io first.

- Verify ownership of [YOURDOMAIN] in GitHub before attaching it; GitHub recommends verification to reduce takeover risk. [5]

- In Repository Settings → Pages, add the custom domain before changing DNS.

- For a subdomain such as www.[YOURDOMAIN], create a CNAME pointing to [GITHUB_USERNAME].github.io. For an apex domain, use the current A/AAAA or ALIAS/ANAME values shown by GitHub Docs; do not copy stale addresses from this specification. [5]

- Remove base from astro.config.mjs and set site to https://[YOURDOMAIN]. Rebuild and deploy.

- After DNS resolves and the certificate is ready, enable Enforce HTTPS. DNS may take up to 24 hours to propagate. [5]

- Validate apex and www redirect behavior, canonical URLs, RSS, sitemap, social cards, and all absolute links.

## 13.2 CNAME nuance with Actions

GitHub's current documentation says that custom Actions deployments do not require a repository CNAME file and an existing one is ignored; configure the domain in Pages settings. Astro's deployment guide also shows public/CNAME as a project artifact. If retained for documentation/portability, treat it as descriptive only—the Pages setting remains authoritative. [5][6]

## 13.3 DNS security

- Do not use wildcard DNS records for the domain; GitHub warns that they increase takeover risk. [5]

- Keep domain verification active and remove DNS records promptly if Pages is disabled or migrated.

- Do not proxy the domain through an unreviewed CDN merely for cosmetic metrics; add infrastructure only for a demonstrated need.

# 14. Launch runbook

- Replace every [PLACEHOLDER]; run a repository-wide search for '[' and 'TODO'.

- Validate all dates, claims, metrics, employer/project permissions, image rights, and licenses.

- Ensure three featured projects and at least two substantive posts—or hide Writing until the threshold is met.

- Run npm ci, npm run check, and npm run build from a clean checkout.

- Serve the production build locally and complete the manual journeys in both themes and with JavaScript disabled.

- Run link, accessibility, responsive, and Lighthouse gates; save failures as issues and block launch on critical criteria.

- Push a branch, open a pull request, and confirm CI. Merge only after review.

- Set Pages Source to GitHub Actions and confirm the deploy environment URL succeeds.

- Check Home, one project, one article, resume, RSS, sitemap, robots, social preview, and 404 on the public URL.

- Only after github.io is stable, configure and verify the custom domain and HTTPS.

- Submit the sitemap to search tooling if desired; update LinkedIn, GitHub profile, resume, email signature, and blog profile with the canonical site URL.

# 15. Definition of done

| Category | Release condition |
| --- | --- |
| Content | No placeholders; verified identity/links; 3 featured projects; Writing threshold enforced. |
| Build | Clean install, type/content checks, and production build pass; deployment completes under 10 minutes. |
| Routes | All specified pages, RSS, sitemap, robots, resume, and 404 return expected content. |
| Accessibility | WCAG 2.2 AA manual/automated gate passes; keyboard and screen-reader smoke tests complete. |
| Performance | Budgets and Lighthouse thresholds pass on representative mobile profiles. |
| Resilience | Content and navigation work without JavaScript; no runtime API/feed dependency. |
| SEO | Unique title/description/canonical/social data; valid Person/BlogPosting JSON-LD where applicable. |
| Security/privacy | No secrets, proprietary data, unlicensed borrowed assets, tracking, or sensitive form collection. |
| Operations | Main is protected, CI required, reviewed action majors pinned, maintenance owner identified. |

# 16. Maintenance policy

| Cadence | Action |
| --- | --- |
| Per change | Preview, validate, review, merge; never edit generated dist files directly. |
| Monthly | Review dependency/action updates, broken links, and build warnings. |
| Quarterly | Verify resume, role, availability, featured projects, external links, accessibility smoke test, and social cards. |
| Per post | Validate frontmatter, claims, sources, code, canonical URL, social image, RSS entry, and related project. |
| Annually | Archive stale items, refresh About, review domain/HTTPS, license choices, performance budgets, and platform documentation. |

If the site later needs authentication, database writes, private content, payments, server-side inference, or user-submitted data, treat that as a new architecture decision. GitHub Pages can remain the public frontend, but those features require a separately hosted backend and a privacy/security review.

# 17. Authoritative references

Web sources accessed 2 September 2026. Platform documentation can change; verify action majors, DNS values, supported runtimes, and limits at implementation time.

[1] GitHub Docs — What is GitHub Pages? — Static hosting model, user versus project sites, and default URLs.

[2] GitHub Docs — Creating a GitHub Pages site — Repository naming, entry files, static generators, public exposure, and absence of server-side language support.

[3] GitHub Docs — Configuring a publishing source — GitHub Actions source and artifact/deployment flow.

[4] GitHub Docs — GitHub Pages limits — Repository/site size, timeout, bandwidth, build, and permitted-use limits.

[5] GitHub Docs — Managing a custom domain — Verification, DNS, HTTPS, CNAME behavior, and wildcard warning.

[6] Astro Docs — Deploy your Astro site to GitHub Pages — Official action, site/base configuration, and GitHub Pages setup.

[7] Astro Docs — Content collections — Build-time loaders, schemas, queries, and static route generation.

[8] Astro Docs — Add an RSS feed — Build-time RSS endpoint pattern.

[9] Astro Docs — @astrojs/sitemap — Generated sitemap integration.

[10] W3C — How to Meet WCAG 2.2 — Accessibility acceptance criteria and techniques.

[11] web.dev — Core Web Vitals thresholds — LCP, INP, and CLS good thresholds at the 75th percentile.

[12] Google Search Central — Article structured data — BlogPosting metadata and validation guidance.

[13] GitHub Docs — Licensing a repository — Default copyright applies without an explicit license.